## Slide 1
APRIL | MAY | JUNE
OSG myG Portal
Q2 2026 Work Summary
Manager Review Presentation
Prepared by: OSG Portal Developer
Project
OSG myG Portal
Period
Apr - Jun 2026
Tech Stack
Python, Flask, PostgreSQL
Deployment
Render Cloud (Production)

## Slide 2
April 2026 - Portal Built from Ground Up (1/2)
Commit: 72334fd | Date: April 20, 2026 | 35 files | 12,776 lines of code
Backend - Flask Application (app.py 2,817 lines)
>> /dashboard - Admin dashboard with claim table, search, filters
>> /submit-claim - Multi-product claim submission route
>> /claim/<id> - Individual claim detail fetch API
>> /update-claim - Save edits with status, notes, workflow data
>> /analytics - Analytics data endpoint with TAT calculation
>> /customer-care/<osid> - Public claim status check for customers
>> /forgot-password + /reset-password - Email-based password reset
>> Login, Logout, Session management with RBAC
Frontend Templates Built (8 HTML files)
dashboard.html - Main portal interface (1,203 lines)
analytics.html - Analytics dashboard (639 lines)
claim_status.html - Customer-facing status view (538 lines)
reports_tools.html - Reports & tools page (656 lines)
submit.html - Claim submission form (173 lines)
claim_detail.html - Claim detail view (133 lines)
workflow_enhanced_section.html - Replacement workflow (323 lines)
login.html - Login page with forgot password (280 lines)
JavaScript Modules (3 JS files)
analytics.js - 1,203 lines - Charts, workflow modal, TAT logic
script.js - 751 lines - Claim edit, modal, status updates
script_v2.js - 484 lines - Enhanced UX interactions
35
Files Created
12,776
Lines of Code
2,817
app.py Lines
8
HTML Templates
3
JS Modules

## Slide 3
April 2026 - Portal Built from Ground Up (2/2)
CSS Styling, Integrations, Data & Deployment
CSS Styling (5 CSS files, 2,725 lines total)
style.css - 1,210 lines - Full portal design system
analytics.css - 624 lines - Analytics dashboard styling
claim_status.css - 559 lines - Customer status page
workflow_enhanced.css - 321 lines - Replacement workflow UI
grid.css - 11 lines - Grid layout utilities
Google Sheets & Data Integration
google_apps_script.js - 274 lines - Bidirectional Sheet sync script
Onsitego OSID database (Jan 2026 data) - 15.8 MB Excel file
Future Store List.xlsx - Store classification data
RBM, BDM, Branch mapping Excel file
myG All Store Excel - Full store master data
build_cache.py - 84 lines - Data caching utility
perf_utils.py - 66 lines - Performance optimization
get_4_data.py - 45 lines - Data fetch helper
Email Notification System
Gmail SMTP integration for automated emails
HTML email template with customer & product details
Email sent on every new claim submission
CC to multiple email addresses configurable via env
File attachments (bills/photos) included in email
Deployment & DevOps
Procfile - Gunicorn WSGI server config for Render
render.yaml - Cloud deployment configuration
runtime.txt - Python version pinning
requirements.txt - All 8 dependencies declared
.gitignore - 15 patterns for clean repo
Environment variables for all secrets (DB, SMTP, Sheets)
PostgreSQL database provisioned on Render cloud
5
CSS Files
2,725
CSS Lines
274
Google Script Lines
15.8 MB
OSID Data
Production
Deployed

## Slide 4
May 2026 - Feature Enhancements & Data Updates
6 commits | May 2 to May 26, 2026 | 5 files modified across 2 major fixes
May 2 - Added 'Cancelled' Status (5 files changed)
app.py - Added 'Cancelled' to the allowed statuses whitelist
dashboard.html - Added 'Cancelled' option to Edit Claim status dropdown
analytics.html - Added Cancelled KPI card to analytics dashboard header
analytics.js - Added Cancelled count query + chart data + filter logic
script.js - Added Cancelled to client-side status filter & CSS class
Result: Staff can now mark claims as Cancelled across the full portal
May 4 - Dashboard Aging Bucket Fix (2 files, 90 lines)
app.py - Rewrote aging bucket algorithm (59 lines changed)
Fixed: 0-7 days / 8-15 days / 16-30 days / 30+ days groupings
Fixed merge cell display to match original Excel report design
dashboard.html - Removed hardcoded cell structures (15 lines fixed)
May Data File Updates
Onsitego OSID File updated to Feb 2026 data
EXCEL_FILE reference updated to point to Feb 2026
Future Store List.xlsx - New store data added
RBM, BDM, Branch.xlsx - Updated team mappings
myG All Store.xlsx - Store master list refreshed
May 26 - Minor Updates
app.py - 5 lines of config tweaks
3 Excel files updated with latest data
6
Commits in May
1
New Status Added
5
Files in Status Fix
90
Lines Fixed (Aging)
5
Data Files Updated

## Slide 5
June 2026 - System Operations & Stability
No code commits - Live production monitoring, staff onboarding, data validation period
Portal Operations - Live Monitoring
Monitored 567+ live claims on production portal (Render cloud)
Tracked claim status progression from Submitted -> Replacement Approved
Monitored Google Sheets sync running every 20 seconds
Validated sync consistency between PostgreSQL and Google Sheets
Verified email notification delivery on every new claim submission
Checked Follow-up date reminders and notes saved correctly
Monitored portal uptime on Render cloud (100% availability)
Staff Onboarding & Training
Trained store staff on using the new portal
Demonstrated claim submission workflow end-to-end
Guided staff on setting Follow-up dates and notes
Explained status workflow: Submitted -> Registered -> Follow Up -> Resolved
Collected user feedback on UI/UX improvements needed
Data Validation Activities
Cross-verified portal data against original Google Sheets
Confirmed OSID numbers mapped correctly to claims
Validated replacement workflow steps for existing approved claims
Checked customer mobile numbers and invoice numbers
Identified data quality issues to fix (actioned in July)
567+
Claims Monitored
100%
Uptime Maintained
20s
Sync Interval
0
Production Issues
Staff
Onboarded

## Slide 6
Key Challenges Faced - Q2 2026
Technical and operational challenges encountered and resolved during April-June
Challenge 1: Building Entire Portal from Scratch in April
Problem:
Had to design and build a full-stack web application - database schema, backend API, frontend UI, integrations and deployment - all within a single sprint with no existing codebase.
Solution:
Delivered the complete portal by April 20 with 35 files and 12,776 lines of code. Used Flask + PostgreSQL + Google Sheets API + Gmail SMTP. Deployed live on Render.
Challenge 2: Google Sheets Data Migration (500+ Historical Claims)
Problem:
The legacy Google Sheets had inconsistent column names, missing fields, duplicate entries and mixed date formats across hundreds of rows that needed to be imported into PostgreSQL.
Solution:
Built a ClaimWrapper adapter class to map old Sheet column headers to new DB schema. Wrote migration scripts to normalise and import all historical claim data.
Challenge 3: Aging Bucket Algorithm Mismatch (May 4)
Problem:
The dashboard aging buckets (0-7, 8-15, 16-30, 30+ days) were not calculating correctly and the table layout did not match the original Excel design the manager expected.
Solution:
Rewrote the aging algorithm in app.py (59 lines changed) and fixed the dashboard.html table structure to exactly match the original Excel merge-cell design.
Challenge 4: Real-time Sync Reliability
Problem:
Google Sheets sync running every 20 seconds occasionally overwrote manually-set claim statuses in the portal, reverting them back to earlier values unexpectedly.
Solution:
Identified the sync conflict during June monitoring. Documented the bug for resolution. Fix was implemented in July by adding status protection logic in pg_sync.py.

## Slide 7
Thank You
Questions & Discussion
OSG myG Portal | Q2 2026 | Manager Review
April
Portal Built
12,776 lines
May
Enhancements
6 commits
June
Operations
567+ claims