## Slide 1
APRIL | MAY | JUNE 2026
OSG myG
Portal
Q2 2026 Work Summary
Prepared for Manager Review
PROJECT
OSG myG Customer Portal
ROLE
Full Stack Python Developer
STACK
Flask · PostgreSQL · JS · CSS
DEPLOYED ON
Render Cloud (Production Live)

## Slide 2
April 2026 — Complete Portal Built from Scratch (1 / 2)
Git Commit: 72334fd | Date: April 20, 2026 | 35 files added | 12,776 lines of code written
Backend: Flask Application (app.py = 2,817 lines)
>> /dashboard Admin portal: claim table, date filter, search, status filter, aging view
>> /submit-claim Multi-product claim form — validates, saves, sends email, pushes to Sheets
>> /update-claim Updates status, notes, follow-up, workflow steps, dates in DB + Sheets
>> /claim/<id> JSON API — returns full claim data for modal population
>> /analytics Returns KPI counts, TAT data, replacement progress for dashboard
>> /customer-care/<osid> Public page — customers check claim status using OSID number
>> /login /logout Session-based auth with role-based access control (RBAC)
>> /forgot-password Password reset via token sent to registered email (15 min expiry)
>> /submit-claim GET Renders the claim submission form for admin use
Frontend: 8 HTML Templates
dashboard.html 1,203 lines - Full portal dashboard UI
analytics.html 639 lines - Analytics dashboard with KPIs
claim_status.html 538 lines - Public customer status page
reports_tools.html 656 lines - Reports & tools section
submit.html 173 lines - Claim submission form
workflow_enhanced.html 323 lines - Replacement workflow section
claim_detail.html 133 lines - Claim detail popup
login.html 280 lines - Login + forgot password
JavaScript: 3 Modules (2,438 lines total)
analytics.js 1,203 lines - Charts, workflow modal, TAT calc, KPI logic
script.js 751 lines - Edit modal, status update, follow-up, tabs
script_v2.js 484 lines - Enhanced UX, claim detail interactions
35
Files Created
12,776
Lines of Code
2,817
app.py Lines
8
HTML Templates
2,438
JS Lines

## Slide 3
April 2026 — Complete Portal Built from Scratch (2 / 2)
CSS Design System | Google Sheets Integration | Reference Data | Production Deployment
CSS Design System: 5 Files (2,725 lines total)
style.css 1,210 lines - Full portal design: layout, tables, cards, modals
analytics.css 624 lines - Analytics dashboard + chart styling
claim_status.css 559 lines - Customer-facing status page styling
workflow_enhanced.css 321 lines - Replacement workflow UI components
grid.css 11 lines - Grid layout utility classes
Google Sheets Integration & Reference Data
google_apps_script.js 274 lines - Apps Script for bidirectional Sheet sync
Onsitego OSID Database 15.8 MB - Full OSID data file (updated Jan 2026)
Future Store List.xlsx - Store classification (future / existing)
RBM, BDM, Branch.xlsx - Region / Branch / Manager mapping data
myG All Store.xlsx - Complete store master list
build_cache.py 84 lines - Data caching utility for faster loads
perf_utils.py 66 lines - Performance optimization helpers
get_4_data.py 45 lines - Data fetch helper functions
Email Notification System (Gmail SMTP)
Automated HTML email sent on every new claim submission
Email includes: Customer info, product model, OSID, issue details
Supports file attachments (customer invoices / product photos)
Configurable CC list via environment variable
Sender credentials secured via env vars (not hardcoded)
Production Deployment (Render Cloud)
Procfile - Gunicorn WSGI server configuration
render.yaml - Cloud environment + build commands
runtime.txt - Python version (3.12) pinned for consistency
requirements.txt - 8 dependencies declared (Flask, psycopg2, gspread...)
.gitignore - 15 exclusion patterns (secrets, uploads, cache)
PostgreSQL DB - Provisioned on Render with DATABASE_URL env var
Environment vars: DB_URL, SMTP creds, Sheet ID, WEB_APP_URL, etc.
5
CSS Files
2,725
CSS Lines
274
Google Script Lines
15.8 MB
OSID Reference Data
Live
on Render Cloud

## Slide 4
May 2026 — Feature Enhancements & Data Refresh
6 Commits between May 2 and May 26, 2026 | 2 Feature Updates | 4 Data Files Refreshed
May 2, 2026 - Commit b0d1578: Added 'Cancelled' Status End-to-End (5 files)
app.py Added 'Cancelled' to the ALLOWED_STATUSES whitelist (backend validation)
dashboard.html Added 'Cancelled' as option in Edit Claim status dropdown
analytics.html Added 'Cancelled' KPI card to the analytics dashboard header
analytics.js Added Cancelled count query + chart segment + colour code logic
script.js Added 'Cancelled' to client-side status filter + CSS class mapping
Result: Staff can now officially mark any claim as Cancelled across all portal sections
Impact: Analytics now shows Cancelled count in real time alongside other statuses
May 4, 2026 - Commit 0d7a0d7: Dashboard Aging Bucket Fix (2 files, 90 lines)
app.py Rewrote aging algorithm (59 lines changed)
Fixed: 0-7 days / 8-15 days / 16-30 days / 30+ days groupings
Corrected TAT (Turn Around Time) calculation edge cases
dashboard.html Removed hardcoded merge cell structure (15 lines fixed)
Dashboard table now matches the original Excel report design exactly
Why it mattered: Manager review relies on correct aging buckets for SLA tracking
May Data File Refreshes (4 commits)
OSID Data File Updated to Feb 2026 data (Commit: 268ea6f | May 17)
EXCEL_FILE ref Updated to point to Feb 2026 file (Commit: b43b012 | May 19)
Future Store List.xlsx New stores added for Q1 2026 (Commit: 55f1138 | May 22)
RBM, BDM, Branch.xlsx Team mapping updated (Commit: 55f1138 | May 22)
myG All Store.xlsx Store master refreshed (Commit: 55f1138 | May 22)
app.py Minor config tweaks (Commit: 48c0815 | May 26)
6
Total Commits
1
New Status Added
5
Files for Status Fix
90
Lines in Aging Fix
4
Data Files Refreshed

## Slide 5
June 2026 — Operations, Monitoring & Live Issue Resolution
Portal fully in production | First live claims managed | Early issues identified and tracked
Production Portal Monitoring
Monitored live claims being submitted through the portal (real customers)
Tracked claim status progression: Submitted -> Registered -> Follow Up -> Resolved
Verified Google Sheets sync running every 20 seconds (data consistency checks)
Monitored PostgreSQL DB for correct claim data storage and retrieval
Checked portal uptime on Render cloud (production server availability)
Validated email notification delivery on every new claim submission
Tracked Replace Workflow: Customer Confirmation, OSG Approval, Invoice, Settlement
Staff Onboarding & Training
Onboarded OSG service store staff to the new portal system
Demonstrated claim submission workflow end-to-end
Explained claim status update procedure and follow-up notes
Trained staff on using OSID lookup to auto-fill invoice/serial data
Collected UX feedback: slow workflows, confusing status labels
Issues Identified in June (Fixed Later in July)
Sync conflict: Google Sheets sync overwriting portal-set statuses
Missing Replacement Approved claims from old Google Sheet
Workflow checkboxes not auto-ticking for Replacement Approved claims
Old claims being appended to bottom of new Google Sheet on save
WhatsApp notifications needed cutoff date to avoid spamming old customers
Data identified: Duplicate claim record needed to be split into two
567+
Claims in Portal
100%
Server Uptime
20 sec
Sync Interval
4+
Issues Identified
Staff
Onboarded

## Slide 6
Key Challenges Faced — Q2 2026
Technical and operational challenges during April-June 2026 development cycle
Building Full-Stack Portal Alone in April (Single Sprint)
Problem:
Had to design DB schema, backend API, frontend UI, Google Sheets integration, email system and cloud deployment all simultaneously. No existing codebase to start from.
Resolution:
Delivered complete working portal by April 20 — 35 files, 12,776 lines, fully deployed to Render production with PostgreSQL, Gmail SMTP, Google Sheets API all live.
Migrating 500+ Legacy Claims from Google Sheets
Problem:
Old Google Sheets had inconsistent column names, missing fields, mixed date formats and duplicate entries across hundreds of rows. Could not import directly.
Resolution:
Built ClaimWrapper adapter class mapping old Sheet column headers to new DB schema. Wrote normalisation logic to handle all format variations during import.
Dashboard Aging Buckets Not Matching Original Design (May 4)
Problem:
The aging bucket report (0-7d / 8-15d / 16-30d / 30+d) was calculating incorrectly. The table layout also didn't match the original Excel merge-cell design managers expected.
Resolution:
Rewrote aging algorithm in app.py (59 lines changed) and fixed dashboard.html structure. Final output now exactly matches original Excel report design specifications.
Google Sheets Sync Overwriting Portal Statuses (Identified June)
Problem:
Every 20-second sync cycle was overwriting manually-set portal statuses (Replacement Approved, Repair Completed etc.) back to earlier values, silently reverting work done by staff.
Resolution:
Identified root cause in June during monitoring. Documented for fix. Resolved in July by adding PROTECTED_STATUSES logic in pg_sync.py to preserve all terminal statuses.

## Slide 7
Thank You
Questions & Open Discussion
OSG myG Portal | Q2 2026 Developer Work Summary | Manager Review
APRIL
12,776
Lines of Code Written
MAY
6
Commits / Enhancements
JUNE
567+
Claims in Production