## Slide 1
Q2 2026
OSG myG Portal
Work Summary
April · May · June 2026
Prepared for Manager Review
PERIOD
Q2 2026
PLATFORM
OSG Service Portal
SCOPE
Full Stack Dev
CLAIMS
567+ Managed

## Slide 2
April 2026
Project Kickoff - Full Portal Built from Scratch
INITIAL COMMIT
Portal Foundation
Flask application — routes, sessions, RBAC login
Admin dashboard with claim list, search & filters
Multi-product claim submission form
Claim ID auto-generation system
Database & Migration
Designed PostgreSQL schema from scratch
Replaced Google Sheets as primary data store
Migrated 500+ historical claims to new DB
ClaimWrapper — bridges Sheet headers to DB cols
Integrations
Google Sheets bidirectional sync (import/export)
Gmail SMTP — automated email on every claim
Render cloud deployment with env config
Secure file upload for claim attachments
1
Initial Commit
500+
Claims Migrated
10+
Routes Built
3
Integrations
Apr 2026
Go Live

## Slide 3
May 2026
Feature Additions, Data Updates & UI Enhancements
6 COMMITS
Features & Fixes Delivered
Added Cancelled status — Edit modal dropdown + KPI card
Cancelled filter support in Analytics dashboard
Fixed dashboard aging buckets & merge cell layout
Dashboard UI aligned to match original design specs
Updated OSID / Onsitego data to Feb 2026 dataset
Updated Excel files: Future Store, RBM/BDM, Branch list
Updated myG All Store data for accurate store mapping
6
Commits in May
3+
Data Files Updated
Key Highlights
Cancelled status added to full portal workflow
Analytics KPI card shows Cancelled count live
Store & RBM data refreshed with latest Feb 2026 info
Dashboard display bugs fixed to exact design specs
6
Total Commits
1
New Status Added
3+
Excel Files Updated
1
Dashboard Fix
May 2026
Period

## Slide 4
June 2026
System Testing, Stability & Portal Handover
STABILISATION
Operational Activities
Comprehensive end-to-end portal testing across all modules
Onboarding store staff to use the new portal
Running Google Sheets sync — validating data consistency
Monitoring claim submission flow on production server
Collecting feedback from staff for UI improvements
Tracking replacement workflow for live claims
Verifying email notification delivery on claim submission
Coordinating with OSG team for data validation
Data Verified in June
Replacement workflow data cross-checked with Sheets
Customer confirmation & OSG approval statuses validated
Invoice generation & settlement tracking monitored
Infrastructure Running
Render cloud server — 100% uptime maintained
PostgreSQL DB live with real claim data
Google Sheets sync running on schedule
WhatsApp & email notifications functional
100%
Uptime
567+
Claims Tracked
7
Workflow Steps
0
Downtime Events
Jun 2026
Period

## Slide 5
Key Challenges Faced
Problems encountered during Q2 2026 and how they were resolved
Google Sheets Sync Overwriting Portal Data
Problem: Portal-set statuses (e.g. Replacement Approved) were being reverted to Registered every time Google Sheets synced.
Solution: Extended protection logic to preserve all 8 terminal statuses from sheet downgrades.
Legacy Column Name Mismatch
Problem: Old sheet used different column names than the new DB schema, causing data to be read from wrong columns silently.
Solution: Dual-write on every update + one-time backfill of 69 records to sync both column name versions.
Data Migration Complexity
Problem: 500+ historical claims from multiple Google Sheets had inconsistent formats, missing fields, and duplicate entries.
Solution: Built ClaimWrapper adapter class + column mapping layer to normalise all legacy data into the new DB schema.
Real-Time Sync Reliability
Problem: Background thread DB saves were swallowing errors silently — email sent to user but data never saved to DB.
Solution: Changed to synchronous saves + added local CSV backup written first before any DB or sheet operation.

## Slide 6
Thank You
Questions & Discussion
OSG myG Portal | Q2 2026 Work Summary
April
Portal Built
May
Enhanced
June
Stabilised