## Slide 1
work_summary.py
work_summary.py ×
class WorkSummary:
"""
OSG myG Portal — Developer Report
Period : April · May · June 2026
Author : Portal Dev Team
"""
period = ["April", "May", "June"]
stack = ["Python","Flask","PostgreSQL","JS"]
status = "production_deployed"
claims = 567
def run(self):
return self.show_manager_summary()
>_ Manager Review · Q2 2026 · OSG Service Portal
● work_summary.py
Python 3.12 UTF-8 LF Ln 14, Col 42

## Slide 2
april_2026.py
may_2026.py
june_2026.py
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
# ═══════════════════════════════════════════════
# MODULE : april_2026
# TASK : Foundation & Core Portal Build
# STATUS : ✅ COMPLETED
# ═══════════════════════════════════════════════
def april_deliverables():
✅ Set up Flask app — routing, sessions, admin dashboard
✅ Designed PostgreSQL schema (replaced Google Sheets)
✅ Built multi-product Claim Submission Form
✅ Login / Logout with role-based access control (RBAC)
✅ Gmail SMTP integration — email on every new claim
✅ Migrated 500+ historical claims from Google Sheets → DB
✅ Bidirectional Google Sheets sync (import legacy data)
✅ ClaimWrapper class — bridges Sheet headers ↔ DB columns
✅ Deployed to Render cloud with environment config
april.stats
500+
claims_migrated
10+
routes_built
3
integrations
● april_2026.py
9 tasks completed ✅

## Slide 3
april_2026.py
may_2026.py
june_2026.py
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
# ═══════════════════════════════════════════════
# MODULE : may_2026
# TASK : Workflow, Analytics & Stability
# STATUS : ✅ COMPLETED
# ═══════════════════════════════════════════════
def may_deliverables():
✅ 7-step Replacement Workflow tracker built end-to-end
✅ Analytics modal — per-claim workflow completion view
✅ Replacement progress bar (step count / 7) in analytics
✅ Auto-date stamping when workflow checkboxes are ticked
✅ Dual-write logic — old & new DB columns stay in sync
✅ Fixed: Google Sheets sync overwriting portal statuses
✅ Status protection — 8 terminal statuses protected
✅ Backfilled 47 legacy claims with Settlement Mail status
✅ WhatsApp Spare Parts notification button per claim
may.stats
7
workflow_steps
47
claims_backfilled
8
statuses_protected
● may_2026.py
9 tasks completed ✅

## Slide 4
april_2026.py
may_2026.py
june_2026.py
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
# ═══════════════════════════════════════════════
# MODULE : june_2026
# TASK : Reliability, Data Integrity & UX
# STATUS : ✅ COMPLETED
# ═══════════════════════════════════════════════
def june_deliverables():
✅ Fixed silent DB save failures on claim submission
✅ Local CSV backup — claims_backup.csv (failsafe store)
✅ DB sync changed to synchronous (failures now visible)
✅ Resolved status reversion: Replacement Approved → saved
✅ Manually restored 6+ claims with incorrect status
✅ Synced 69 legacy records — old ↔ new column names
✅ Fixed Settlement Mail ✅ not showing in analytics modal
✅ Moved action buttons to top of Edit Claim modal (UX)
✅ Deployed all fixes to production via GitHub CI/CD
june.stats
69
records_synced
6+
claims_restored
0
data_loss_events
● june_2026.py
9 tasks completed ✅

## Slide 5
challenges.log
// Key Challenges & Solutions
[BUG] Status Reversion
› Google Sheets sync overwrote portal statuses every cycle
[FIX] Extended protection to 8 terminal statuses in pg_sync.py
[BUG] Silent DB Failures
› Background thread swallowed errors — email sent but DB write failed
[FIX] Sync made synchronous + CSV backup before any save
[BUG] Legacy Column Mismatch
› Old sheet used different column names — data read from wrong columns
[FIX] Dual-write on update + one-time backfill of 69 records
[BUG] Workflow Step Missing
› Settlement Mail (step 7) not showing ✅ in analytics modal
[FIX] Fixed analytics.js + API to read from both column variants
● challenges.log
4 bugs resolved 🛠

## Slide 6
git_log.sh
$ git log --oneline --author='Portal Dev' --since='2026-04-01' --until='2026-07-01'
75441ef
feat: add local CSV backup + synchronous DB save on submission
Jul 2026
6777986
fix: extend status protection to all terminal statuses
Jul 2026
24945da
ux: move action buttons to top of Edit Claim modal
Jul 2026
f82d85e
fix: add Settlement Mail (step 7) to analytics workflow modal
Jun 2026
02e457d
fix: correct DB column lookup for replacement analytics
Jun 2026
e9c3a12
feat: dual-write old & new columns on every workflow update
May 2026
b72d001
data: backfill 47 legacy claims with settlement mail status
May 2026
a81f320
feat: 7-step replacement workflow tracker + auto-date stamping
May 2026
8c5d241
feat: analytics dashboard + per-claim workflow modal
May 2026
3e4c198
feat: WhatsApp Spare Parts notification button
May 2026
1f2b887
feat: Gmail SMTP email notification on claim submission
Apr 2026
d92a456
feat: PostgreSQL migration — 500+ claims from Google Sheets
Apr 2026
c15e321
feat: Flask portal — claim submission, dashboard, RBAC login
Apr 2026
● git_log.sh
13 commits · Apr–Jun 2026 · main branch

## Slide 7
exit.sh
Terminal × bash +
$ python work_summary.py --quarter=Q2 --year=2026
[INFO] Loading April, May, June modules...
[OK] All 27 tasks completed successfully
[OK] 567 claims in portal (production)
[OK] 7-step replacement workflow live
[OK] Zero data loss incidents
[OK] All bugs resolved & deployed to Render
[OUTPUT] Thank You
Questions & Discussion Welcome
$ _
● exit.sh · Process exited with code 0 ✅
OSG myG Portal · Q2 2026