## Slide 1
OSG myG PORTAL
Work Summary · April – June 2026
Prepared for Manager Review | OSG Service Portal Team
Warranty Claim Management · Replacement Workflow · Analytics · Database Migration

## Slide 2
Project Overview
What the OSG myG Portal is and why it was built
🎯 Portal Purpose
▸ Centralise all warranty claim management for OSG service stores
▸ Replace manual Google Sheets tracking with a structured web portal
▸ Provide real-time claim status visibility to staff and management
▸ Automate replacement workflow: 7-step end-to-end tracking
▸ Integrate email & WhatsApp notifications on key events
🏗 Tech Stack
▸ Backend : Python / Flask
▸ Database : PostgreSQL (Render hosted)
▸ Frontend : HTML5 · Vanilla CSS · JavaScript
▸ Integrations : Google Sheets API · Gmail SMTP
▸ WhatsApp : Telinfy Business API
▸ Hosting : Render (cloud)

## Slide 3
April 2026 — Foundation & Core Build
Building the portal from the ground up
▸ Set up Flask app structure, routing, and session management
▸ Designed PostgreSQL schema to replace Google Sheets as primary DB
▸ Built Claim Submission Form with multi-product support
▸ Implemented Login / Logout with role-based access control
▸ Created admin dashboard with claim list, search, and filter
▸ Integrated Gmail SMTP for automated email on claim submission
▸ Set up Google Sheets bidirectional sync (import legacy data)
▸ Migrated 500+ historical claims from old Google Sheet to PostgreSQL
▸ Built ClaimWrapper class to bridge Sheets headers ↔ DB columns
▸ Set up Render cloud deployment with environment variables
500+
Claims Migrated
10+
Core Routes Built
3
Integrations Live

## Slide 4
May 2026 — Workflow, Analytics & Stability
Replacement workflow, analytics dashboard, and system hardening
▸ Designed 7-step Replacement Workflow tracker (Customer Confirm → Settled with Accounts)
▸ Built Analytics modal showing per-claim workflow completion status
▸ Added replacement progress bar (step count / 7) to analytics view
▸ Implemented auto-date stamping when workflow checkboxes are ticked
▸ Dual-write logic: keep both old & new DB column names in sync
▸ Fixed Google Sheets sync overwriting portal-set statuses
▸ Extended status protection to all terminal statuses (Replacement Approved, Repair Completed …)
▸ Backfilled 47 legacy claims with correct Settlement Mail status
▸ Added WhatsApp Spare Parts notification button per claim
▸ Password reset via email token, CSRF protection, rate limiting
7
Workflow Steps
47
Claims Backfilled
100%
Status Protected

## Slide 5
June 2026 — Reliability, Data Integrity & Fixes
Bug fixes, data consistency, and robustness improvements
▸ Fixed silent background-thread DB save failures on claim submission
▸ Implemented local CSV backup (claims_backup.csv) as failsafe data store
▸ Changed DB sync to synchronous so failures are immediately visible
▸ Resolved Google Sheets sync reverting status (Replacement Approved → Registered)
▸ Manually restored 6+ claims where status was incorrectly reverted
▸ Synced 69 legacy records: old column ↔ new column consistency fix
▸ Fixed Settlement Mail to Accounts not showing ✅ in analytics modal
▸ Moved action buttons to top of Edit Claim modal for better UX
▸ Investigated & recovered missing claim (7012899934) root cause
▸ Deployed all fixes to production (Render) via GitHub auto-deploy
69
Records Synced
6+
Claims Restored
0
Silent Failures

## Slide 6
Key Features Delivered
Complete list of modules built and shipped
📋 Claim Management
• Multi-product claim submission
• Claim ID auto-generation
• Status tracking (8 statuses)
• Edit claim with history
🔄 Replacement Workflow
• 7-step workflow tracker
• Auto-date stamping per step
• Progress bar in analytics
• Settlement mail tracking
📊 Analytics Dashboard
• Claim volume by status
• TAT (Turnaround Time) calc
• Replacement progress view
• Per-claim workflow modal
🔔 Notifications
• Email on claim submission
• WhatsApp spare parts alert
• Follow-up notes & dates
• Next follow-up reminders
🛡 Security & Auth
• Login + role-based access
• CSRF protection
• Rate limiting (brute force)
• Password reset via email
🗄 Data Integrity
• PostgreSQL as primary DB
• Google Sheets bidirectional sync
• Local CSV backup failsafe
• Status reversion protection

## Slide 7
Key Challenges & How They Were Solved
Technical problems encountered and their resolutions
🔁 Status Reversion Bug
Problem: Google Sheets sync was overwriting portal-set statuses (Replacement Approved → Registered) on every sync cycle.
✅ Solution: Extended protection logic in pg_sync.py to preserve ALL terminal statuses. Now 8 statuses are protected from sheet downgrade.
🗂 Legacy Column Mismatch
Problem: Old sheet used column names without underscores; new DB uses proper names. Data read from wrong columns silently.
✅ Solution: Dual-write on every update + one-time backfill of 69 records to sync both old and new column names.
📨 Silent DB Save Failures
Problem: New claim submissions ran DB save in a background thread. Failures were swallowed; email sent → user got success even when DB write failed.
✅ Solution: Changed to synchronous DB save + added local CSV backup written before DB/email so no data is ever lost.
📊 Workflow Steps Missing in Analytics
Problem: Settlement Mail to Accounts (7th step) was not appearing in the analytics modal for replacement-approved claims.
✅ Solution: Added step 7 to analytics.js modal rendering + fixed API to read from both legacy and new column names.

## Slide 8
Numbers at a Glance
Portal metrics as of July 2026
567
Total Claims in Portal
7
Workflow Steps (Replacement)
8
Claim Statuses Tracked
69
Legacy Records Backfilled
47
Settlement Mail Fixes Applied
100%
Claims Backed Up Locally

## Slide 9
Current Status & Next Steps
What's live, what's planned
✅ Currently Live
▸ Full portal deployed on Render (production)
▸ PostgreSQL database with 567+ claims
▸ Google Sheets bidirectional sync active
▸ 7-step replacement workflow tracking
▸ Email + WhatsApp notifications
▸ Analytics dashboard with replacement view
▸ Local CSV backup for all new submissions
▸ Status protection from sheet sync reversion
🔜 Planned Improvements
▸ SR number auto-fetch from OSID API
▸ WhatsApp status updates to customers
▸ Role-based dashboards (branch-wise)
▸ Automated overdue follow-up alerts
▸ PDF claim summary export
▸ Bulk claim status update tool
▸ Claim history audit trail

## Slide 10
Thank You
Questions & Discussion
OSG myG Portal · April – June 2026 Work Summary
Built with Python · Flask · PostgreSQL · Google Sheets API · Telinfy WhatsApp