## Slide 1
QUARTERLY BUSINESS REVIEW
Q2 2026 WORK SUMMARY
Jasil N Balussery
Technology / Software Development | myG

## Slide 2
EXECUTIVE SUMMARY
During Q2 2026, extensive full-stack development, database engineering, AI/ML integration, and multiple greenfield product launches were delivered across 8 distinct projects. Work spanned Python (Flask/Django), PostgreSQL, JavaScript, Machine Learning, LLM integration, Google APIs, and cloud deployment.
01
8
Projects
02
80+
Dev Sessions
03
12.6M+
DB Rows
04
26
Mat Views
05
< 1s
AI Response
06
4
ML Models

## Slide 3
01. OSG-myG-PORTAL
CLAIMS MANAGEMENT & WHATSAPP AUTOMATION
WhatsApp API Integration
Engineered automated messaging pipelines for portal events
Configured 4 WhatsApp templates: Registered, Replacement, Repair Completed, Spare Parts
Debugged payload routing for reliable outbound notifications
Built trigger buttons in portal for WhatsApp message dispatch
Claims Processing & Data Forensics
Developed investigative scripts to trace and resolve claim anomalies
Built repair utilities to retroactively fix corrupted claim states
SR Number auto-generation on status change (Submit → Registered)
Google Sheets bi-directional sync for claim tracking
Massive data parsers for legacy Excel imports (17MB+ files)

## Slide 4
02. ENTERPRISE AI AGENT
NATURAL LANGUAGE BUSINESS INTELLIGENCE
Multi-Layered Architecture
SQL Agent: Translates natural language into complex PostgreSQL queries
AI Analyst: Interprets raw DB output into readable business insights
FastPath Engine: Common queries answered in < 0.2 seconds
16-phase implementation covering Foundation to Export System
Schema context injection prevents AI hallucinations
LLM Integration & Optimization
NVIDIA NIM API (Nemotron Ultra) for SQL generation
OpenRouter API as fallback LLM provider
Response time reduced from 5-10 minutes to < 1 second
Aggressive prompt engineering & query scope reduction
Validated with 20+ test business questions

## Slide 5
03. DATABASE ADMINISTRATION
12.6M+ ROWS · DIGITALOCEAN POSTGRESQL
01
Materialized View Overhaul
Diagnosed critical cross-join bug in mv_yearly_cohort
Built robust refresh system for 26 materialized views
Concurrent regeneration without database locks
02
Caching Infrastructure
Integrated Redis for production caching
LocMemCache for local development
12.6M+ row calculations reduced to sub-second responses
03
Data Operations
Custom scripts bypass web-server timeouts for large uploads
Automated scrubbing of anomalous data
Data integrity verification: 5M+ total records

## Slide 6
04. MACHINE LEARNING
LIVE FORECASTING ENGINES & DATA PROCESSING
Model Deployment
Random Forest — Ensemble decision tree model
MLPRegressor — Neural Network proxy for patterns
GradientBoostingRegressor — Sequential boosting
LSTM deep learning model on historical data
Feature Engineering
MalayalamCalendarFeaturizer — Kerala-specific feature engine
Converts dates to arrays with festival proximity (Onam, Vishu)
Real-time sales prediction from mid-day actuals
Dormant Reactivation
SQL pre-aggregation engines for dormant customer bucketing
Cohort-based analysis across 2020-2025 cohorts
UI Visualizers: Probability Gauges, Semi-Donut Charts

## Slide 7
05. EVALUATION & EVENT PORTALS
SHE START & BIGG BOSS/FONEFLIX
SHE START Dashboard
Live Google Sheets Sync: gspread library for bidirectional sync (25-second refresh)
6-Panelist Scoring Algorithm: Auto-drop highest/lowest scores to prevent bias
Interactive Dashboard: Inline cell editing with silent auto-save
Auto badging: Strong Selection, Waitlist
BIGG BOSS / FoneFlix Registration
Video Upload Architecture: Custom OAuth 2.0 Google Drive integration
Dynamic UI/UX: OTT reality-show aesthetics, neon-glow typography
Project Pivot: Successfully transitioned codebase from Bigg Boss to FoneFlix
Refactored form inputs, consent clauses, and branding

## Slide 8
06. ALL PROJECTS DELIVERED
Q2 2026 PORTFOLIO OVERVIEW
PROJECT
DESCRIPTION
PLATFORM
OSG-myG-PORTAL
Claims Management + WhatsApp Automation
Render
myG Loyalty Dashboard
Enterprise Analytics + AI Agent
Render
SHE START Dashboard
Startup Evaluation System
Render
BIGBOSS / FoneFlix
Registration + Video Upload Portal
Render
HR E-Signature Portal
Employee Signature System
Render
FIFA World Cup Contest
Prediction & Leaderboard Platform
Vercel
Enterprise AI Agent
Natural Language -> SQL Business Intel
Integrated
n8n Chat Agent
Automated AI Chat Widget
n8n Cloud

## Slide 9
THANK YOU
Jasil N Balussery | Technology / Software Development
April | May | June 2026